Glossary:

A

Action Plan – A plan that describes what needs to be done and when it needs to be

completed. Project plans are action plans.

Activity – An element of work performed during the course of a project. An activity

normally has an expected duration, expected cost, and expected resource requirements.

Activities are often subdivided into tasks.

Activity Definition – The process of identifying the specific schedule activities that need

to be performed to produce the various project deliverables. (PMBOK 3RD EDITION)

Activity Duration – The time in calendar units between the start and finish of a schedule

activity. (PMBOK 3RD EDITION)

Activity Duration Estimating – The process of estimating the number of work periods

that will be needed to complete individual schedule activities. (PMBOK 3RD EDITION)

Activity Resource Estimating - Determining what resources (people, equipment, and

materials) are needed in what quantities to perform project activities. (PMBOK 3RD

EDITION)

Actual Cost (AC) -The costs actually incurred and recorded in accomplishing the work

performed during a given time period for a schedule activity or work breakdown structure

component. (PMBOK 3RD EDITION)

Alternative Analysis - Breaking down a complex situation for the purpose of generating

and evaluating different solutions and approaches.

Analysis - The detailed study and examination of something, in order to discover more

about it (from Cambridge International Dictionary of English). Analysis typically

includes discovering parts of the item being studied, as well as how they fit together. An

example is the study of schedule variances for cause, impact, corrective action, and

results.

Approve - To accept as satisfactory. Approval implies that the item approved has the

endorsement of the approving entity. The approval may still require confirmation by

somebody else, as in levels of approval. In management use, the important distinction is

between approved and authorized. See authorization.

Areas of Responsibility - Used to define the person or organizational entity responsible

for specific policy areas, processes, and procedures as identified.

Authorization - The power granted by management to specified individuals allowing

them to approve transactions, procedures, or total systems.

Assumptions – Factors that, for planning purposes, are considered to be true, real, or

certain without proof or demonstration.

B

Baseline - The approved time phased plan (for a project, a work breakdown structure

component, a work package, or a schedule activity), plus or minus approved project

scope, cost, schedule, and technical changes. Generally refers to the current baseline, but

may refer to the original or some other baseline. Usually used with a modifier (e.g., cost

baseline, schedule baseline, performance measurement baseline, technical baseline).

(PMBOK 3RD EDITION)

Benchmarking - A structured approach for identifying the best practices from industry

and government, and comparing and adapting them to the organization's operations.

Such an approach is aimed at identifying more efficient and effective processes for

achieving intended results, and suggesting ambitious goals for program output,

product/service quality, and process improvement. (GAO)

Benefit - A term used to indicate an advantage, profit, or gain attained by an individual or

organization. (GAO)

Best Practices - The processes, practices, or systems identified in public and private

organizations that performed exceptionally well and are widely recognized as improving

an organization's performance and efficiency in specific areas. Successfully identifying

and applying best practices can reduce business expenses and improve organizational

efficiency. (GAO)

Budget - When unqualified, refers to an estimate of funds planned to cover a project or

specified period.

Budget At Completion (BAC) - The sum of all the budget values established for the

work to be performed on a project or a work breakdown structure component or a

schedule activity. (PMBOK 3RD EDITION)

Business Impact Analysis - Identifies project constraints, alternatives, and related

assumptions as they apply to the initiation phase.

Business Case - A structured proposal for business improvement that functions as a

decision package for organizational decision-makers. A business case includes an

analysis of business process performance and associated needs or problems, proposed

alternative solutions, assumptions, constraints, and a risk-adjusted cost-benefit analysis.

(GAO)

Business Owner – The functional stakeholder whose responsibilities are to identify and

communicate business needs and knowledge for the project, and insure the business

needs are appropriately addressed by the project.

Business Plan - Model used by a manager for planning and scheduling project work.

Business Problem - A question, issue, or situation, pertaining to the business, which

needs to be answered or resolved.

Business Process - A collection of related, structured activities--a chain of events--that

produce a specific service or product for a particular customer or customers. (GAO)

Business Process Reengineering - In government, a systematic disciplined improvement

approach that critically examines, rethinks, and redesigns mission-delivery processes and

sub-processes within a process management approach. In a political environment, the

approach achieves radical mission performance gains in meeting customer and

stakeholder needs and expectations. (GAO)

Business Vision - A description of what senior management wants to achieve with the

organization in the future. A business vision usually addresses a medium to long-term

period and is expressed in terms of a series of objectives. (GAO)

C

Change Control - Identifying, documenting, approving or rejecting, and controlling

changes to the project baselines. (PMBOK 3RD EDITION)

Change Management Process - A set of tasks or procedures established to ensure that

project performance is measured to the baseline and changes are reviewed, approved, or

rejected and the baseline updated.

Conceptual Project Planning - The process of developing broad-scope project

documentation from which the technical requirements, estimates, schedules, control

procedures, and effective project management will all flow.

Condition - The key circumstances, situations, etc., that are causing concern, doubt,

anxiety, or uncertainty. In a risk statement, the condition phrase is the phrase at the

beginning of the statement. (SEI)

Configuration Management (CM) - Configuration Management is a formal discipline

that provides project team members and customers with the methods and tools that are

used to identify the product developed, establish baselines, control changes to these

baselines, record and track status, and audit the product.

Configuration Management System – A subsystem of the overall project management

system. It is a collection of formal documented procedures used to apply technical and

administrative direction and surveillance to: identify and document the functional and

physical characteristics; record and report each change and its implementation status; and

support the audit of the products, results or components to verify conformance to

requirements. It includes the documentation, tracking systems and defined approved

levels necessary for authorizing and controlling changes. In most application areas, the

configuration management system includes the change control system. (PMBOK 3RD

EDITION)

Constraint – The state, quality, or sense of being restricted to a given course of action or

inaction. An applicable restriction or limitation, either internal or external to the project

that will affect the performance of the project or a process. (PMBOK 3RD EDITION)

Consequence - The possible negative outcomes of the current conditions that are creating

uncertainty. In a risk statement, the consequence phrase is the phrase at the end of the

statement. (SEI)

Contingency Planning - The development of a management plan that identifies

alternative strategies to be used to ensure project success if specified risk events occur.

Contingency Reserve - The amount of funds, budget, or time needed above the estimate

to reduce the risk of overruns of project objectives to a level acceptable to the

organization. (PMBOK 3RD EDITION)

Contract – When used as a noun in this manual, contract refers to an agreement

enforceable by law, between two or more competent parties, to do or not to do something

not prohibited by law, for a consideration. A contract is any type of agreement or order

for the procurement of goods or services. As a verb, contract has its usual legal sense,

signifying the making of an agreement for consideration. (DGS, APSPM)

Contract, Fixed Price - A contract that provides for a firm unit or total price to be

established at the time of order placement or contract award. The contractor bears the

full risk for profit or loss.

Contract, Fixed Price with Escalation/De-escalation: A fixed price type of contract

that provides for the upward and downward revision of the stated contract price upon the

occurrence of certain contingencies (such as fluctuations in material costs and labor rates)

specifically defined in the contract. (DGS, APSPM)

Contract, Cost-Plus-A-Fixed-Fee - A cost-reimbursement type contract that provides

for the payment of a fixed fee to the contractor. The fixed fee, once negotiated, does not

vary with the actual cost but may be adjusted as a result of any subsequent changes in the

scope of work or services to be performed under the contract. (DGS, APSPM)

Contract Administration - The process of managing the contract and the relationship

between the buyer and seller, reviewing and documenting how a seller is performing or

has performed to establish required corrective actions and provide a basis for future

relationships with the seller, managing contract related changes and, when appropriate,

managing the contractual relationship with the outside buyer of the project. (PMBOK

3RD EDITION)

Control - Comparing actual performance with planned performance, analyzing

variances, assessing trends to effect process improvements, evaluating possible

alternatives, and recommending appropriate corrective action as needed. (PMBOK 3RD

EDITION)

Control System - A mechanism that reacts to the current project status in order to ensure

accomplishment of project objectives.

Core Processes - Processes that have clear dependencies and that require the same order

on most projects.

Corrective Action - Documented direction for executing the project work to bring

expected future performance of the project work in line with the project management

plan. (PMBOK 3RD EDITION)

Cost Avoidance – An action taken in the present design to decrease costs in the future.

Cost Benefit Analysis (CBA) – An evaluation of the costs and benefits of alternative

approaches to a proposed activity to determine the best alternative. (CCA)

Cost Budgeting - The process of aggregating the estimated costs of individual activities

or work packages to establish a cost baseline. (PMBOK 3RD EDITION)

Cost Control - The process of influencing the factors that create variances, and

controlling changes to the project budget. (PMBOK 3RD EDITION)

Cost Estimating - The process of developing an approximation of the cost of the

resources needed to complete project activities. (PMBOK 3RD EDITION)

Cost Performance Index (CPI) - A measure of cost efficiency on a project. It is the

ratio of earned value (EV) to actual costs (AC). CPI = EV divided by AC. A value equal

to or greater than one indicates a favorable condition and a value less than one indicates

an unfavorable condition. (PMBOK 3RD EDITION)

Cost/Schedule Impact Analysis (CSIA) - The process followed to determine the cost

and/or schedule impact of a specific change with a project.

Cost Variance (CV) - A measure of cost performance on a project. It is the algebraic

difference between earned value (EV) and actual cost (AC). CV=EV minus AC. A

positive value indicates a favorable condition and a negative value indicates an

unfavorable condition. (PMBOK 3RD EDITION)

Critical Activity - Any schedule activity on a critical path in a project schedule. Most

commonly determined by using the critical path method. Although some activities are

“critical” in the dictionary sense, without being on the critical path, this meaning is

seldom used in the project context. (PMBOK 3RD EDITION)

Critical Path – Generally, but not always, the sequence of schedule activities that

determines the duration of the project. Generally, it is the longest path through the

project. However, a critical path can end, as an example, on a schedule milestone that is

in the middle of the project schedule and that has a finish-no-later-than imposed date

schedule constraint. (PMBOK 3RD EDITION)

Critical Path Method (CPM) - A schedule network analysis technique used to

determine the amount of scheduling flexibility (the amount of float) on various logical

network paths in the project schedule network, and to determine the minimum total

project duration. Early start and finish dates are calculated by means of a forward pass

using a specified start date. Late start and finish dates are calculated by means of a

backward pass, starting from a specified completion date, which sometimes is the project

early finish date determined during the forward pass calculation. (PMBOK 3RD

EDITION)

Critical Success Factors - The limited number of areas of performance that are essential

for a project to achieve its goals and objectives. They are the key areas of activity in

which favorable results are absolutely necessary to reach goals. Critical success factors

are often referred to as “CSF”. (SEI)

Current Finish Date - The current estimate of the point in time when a schedule activity

will be completed, where the estimate reflects any reported work progress. (PMBOK

3RD EDITION)

Current Start Date - The current estimate of the point in time when a schedule activity

will begin, where the estimate reflects any reported work progress. (PMBOK 3RD

EDITION)

Customer – The person or organization that will use the project’s product or service or

results. (PMBOK 3rd Edition)

D

Decision Criteria - A documented set of factors that are used to examine and compare

the costs, risks, and benefits of various IT projects and systems. These decision criteria

consist of (1) screening criteria, which are used to identify whether new projects meet

initial acceptance requirements and ensure that the project is reviewed at the most

appropriate organizational level, and (2) criteria for assessing and ranking all projects.

These ranking criteria weigh and compare the relative costs, risks, and benefits of each

project against all other projects. (GAO)

Decomposing (Decomposition) - The process of breaking down activities and the work

package to a manageable level.

Deflection - The act of transferring all or part of a risk to another party, usually by some

form of contract.

Deliverable - Any unique and verifiable product, result or capability to perform a service

that must be produced to complete a process, phase, or project. Often used more

narrowly in reference to an external deliverable, which is a deliverable that is subject to

approval by the project sponsor or customer. (PMBOK 3RD EDITION)

Design Documents - Technical documents that lay out in detail the anticipated design of

the project deliverable.

Detailed Project Planning – Activities required to complete a detailed project plan for

project execution and control as specified in the Commonwealth Project Management

Standard and Guideline.

Development - The actual work performed to accomplish, effect, or bring about the

Information Technology Project.

Development Approval – Approval by the ITIB to proceed with detailed project

planning, project execution and control, project closeout, and asset operation and

management.

Discrete Activity - A task that has a deliverable, is measurable, and has a definite start

and finish. An item on the Work Breakdown Structure would be an example of a discrete

activity.

Duration - The total number of work periods (not including holidays or other nonworking periods) required to complete a schedule activity or work breakdown structure components. Usually expressed as workdays or workweeks. Sometimes incorrectly equated with elapsed time. Contrast with effort. (PMBOK 3RD EDITION)

E

Early Finish Date (EF) - In the critical path method, the earliest possible point in time

on which the uncompleted portions of a schedule activity (or the project) can finish,

based on the schedule network logic, the data date, and any schedule constraints. Early

finish dates can change as the project progresses and as changes are made to the project

management plan. (PMBOK 3RD EDITION)

Early Start Date - In the critical path method, the earliest possible point in time on

which the uncompleted portions of a schedule activity (or the project) can start, based on

the schedule network logic, the data date and any schedule constraints. Early start dates

can change as the project progresses and changes are made to the project management

plan. (PMBOK 3RD EDITION)

Earned Value (EV) - The value of completed work expressed in terms of the approved

budget assigned to that work for a schedule activity or work breakdown structure

component. (PMBOK 3RD EDITION)

Effort - The number of labor units required to complete a schedule activity or work

breakdown structure component. Usually expressed as staff hours, staff days, or staff

weeks. Should not be confused with duration.

Enterprise – An organization with common or unifying business interests. An enterprise

may be defined at the University level, the college or school level, or the department level for programs and projects requiring either vertical or horizontal integration within the University.

Enterprise Architecture (EA) - A method or framework for developing, implementing,

and revising business-focused Information Technology (IT) guidance. The resulting

guidance describes how the enterprise can best use technology and proven practices to

improve the way it does business.  EA is described in a series of documents

that showcase the development and revision process, the involved parties, and the

resulting guidance. The University’s EA relies on its IT governance model (roles and responsibilities), business and technical inputs, and knowledge of how the academic, administrative, and research missions use technology to develop explicit policies, standards, and guidelines for information technology use.

Enterprise Technology Program - A group of related IT projects, aggregated for

management purposes that support a defined enterprise.

Estimate – A quantitative assessment of the likely amount or outcome. Usually applied

to project costs, resources, effort, and duration and is usually preceded by a modifier

(i.e.,) preliminary, conceptual, feasibility, order of-magnitude, definitive). It should

always include some indication of accuracy (e.g. + percent). (PMBOK 3RD EDITION)

Ethics – In the conduct of their operations, University organizations and their employees will employ information technology in a legal and ethical manner consistent with government statutes, rules, and regulations. Information technology will not be used for purposes that are unrelated to the state organization’s mission or violates state or federal law. Contract provisions, including software licensing agreements, will be strictly enforced.

F

Feasibility Study - A formal document that analyzes and discusses a possible solution to

a technical or business issue and determines if the solution is practical, reasonable and

doable.

Financial Audit - A thorough examination of a project by an evaluation team that

includes a detailed overview of the project’s financial procedures, budgets, records, etc.

It may deal with a project as a whole or the separate individual parts of a project

Financial Closure - The process of completing and terminating the financial and

budgetary aspects of the project being performed. It includes both (external) contract

closure and (internal) project account closure.

Fixed price or lump sum contracts – This category of contract involves a fixed total

price for a well-defined product. Fixed price contracts may also include incentives for

meeting or exceeding selected project objectives such as schedule targets.

Float - The amount of time that a schedule activity can be delayed without delaying the

early start of any immediately following schedule activities. Also called slack, total float,

and path float. (PMBOK 3RD EDITION)

Functional Manager - Someone with management authority over an organizational unit

within a functional organization. The manager of any group that actually makes a product

or performs a service. (PMBOK 3RD EDITION)

Functional Organization - A hierarchical organization where each employee has one

clear superior, staff are grouped by areas of specialization, and managed by a person with

expertise in that area. (PMBOK 3RD EDITION)

Functional Requirements - What the systems/products are, do, or provide from the

customer’s point of view.

G

Guidelines - Are directives and specifications, similar to standards, but advisory in

nature. In essence, guidelines constitute recommendations which are not binding on

University IT projects.

I

Impact - The loss or effect on the project, program, or enterprise if the risk occurs.

Impact is one of the three attributes of a risk. (SEI)

Impact Statement - A cause and effect report generated at the manager level to show the

impact that new projects will have on current schedules and resources as they enter the

work stream.

Implementation - Occurs when products that have completed testing are moved into

production or into their working environment. Normally used as a term on Information

Technology projects.

Independent Project Oversight - A process that employs a variety of quality control,

inspection, test measurement, and other observation processes to ensure that project

objectives are achieved in accordance with an approved plan. Project oversight is usually

done by an independent entity (separate from the project team) trained or experienced in

a variety of management and technical review methods. Project oversight includes both

technical and management oversight.

Independent Verification and Validation (IV&V) – A review (or audit) that is

performed by an organization that is technically, managerially, and financially

independent of the development organization. A quality assurance process carried out by

an independent third party.

Information System - The organized collection, processing, transmission, and

dissemination of information in accordance with defined procedures, whether automated

or manual. Information systems include non-financial, financial, and mixed systems.

(GAO)

Information Technology (IT) - The hardware and software operated by an organization

to support the flow or processing of information in support of business activities,

regardless of the technology involved, whether computers, telecommunications, or other.

In the University, Information Technology means telecommunications, automated data processing, databases, the Internet, management information systems, and related information, equipment, goods, and services.

Information Technology Investment Management (ITIM) - An integrated approach to

managing IT investments that provides for the continuous identification, selection,

control, life cycle management, and evaluation of IT investments. ITIM uses structured

processes to minimize risks and maximize return on IT investments.

Initial Risk Identification - The process during the initial concept phase of identifying

risks that might impact a project. The risk identification process is recommended to evaluate a project.

Initiating Processes – Those processes performed to authorize and define the scope of a

new phase or project or that can result in the continuation of halted project work.

(PMBOK 3RD EDITION)

Intangible Benefits – Benefits that are difficult to measure and quantify. Intangible

benefits include such things as customer retention, employee retention, and improved

customer service.

Intangible Costs - Costs that are difficult to measure and quantify. Intangible costs

include such things as lost performance and efficiency while the users are getting

acquainted with the new system.

Invitation for Bids (IFB) - A document, containing or incorporating by reference the

specifications or scope of work and all contractual terms and conditions, that is used to

solicit written bids for a specific requirement for goods or nonprofessional services. This

type of solicitation is also referred to as an Invitation to Bid. (DGS, APSPM)

IT Investment Management - An integrated approach to managing IT investments that

provides for the continuous identification, selection, control, life-cycle management and

evaluation of IT investments. A structured process to provide a systematic method to

minimize risks and maximize return on IT investments. (Meta Group)

IT Strategic Plan - A document which aligns IT strategy and investments with

University business priorities, goals, and objectives.

IT Strategic Planning (ITSP)- An ITIM-based planning methodology that looks at IT

resources and projects as capital investments and forms a foundation for the selection,

control and evaluation of IT resources and projects as part of a business-driven

technology portfolio.

L

Lessons Learned – The learning gained from the process of performing the project.

Lessons learned may be identified at any point. Also considered a project record, to be

included in the lessons learned knowledge base. (PMBOK 3RD EDITION)

Leadership - The way in which the project manager influences the project team to

behave in a manner that will facilitate project goal achievement.

Level of Effort (LOE) - Support-type activity (e.g., seller or customer liaison, project

cost accounting, project management, etc.) that does not readily lend itself to

measurement of discrete accomplishment. It is generally characterized by a uniform rate

of work performance over a period of time determined by the activities supported.

(PMBOK 3RD EDITION)

Life-Cycle Cost - The overall estimated cost for a particular object over the time

corresponding to the life of the object, including direct and indirect initial costs plus any

periodic or continuing costs for operation and maintenance. (GAO)

Line Manager - (1) The manager of any group that actually makes a product or performs

a service. (2) A functional manager.

Logical Relationship - A dependency between two project schedule activities, or

between a project schedule activity and a schedule milestone. The four possible types of

logical relationships are: Finish-to-start, Finish-to-finish, Start-to-start, and Start-to-finish.  (PMBOK 3RD EDITION)

M

Mandatory Projects- Projects that support legal or regulatory requirements such as

Executive orders, state legislation, or Federal mandates.

Master Schedule – A summary-level project schedule that identifies the major

deliverables and work breakdown structure components and key schedule milestones.

(PMBOK 3RD EDITION)

Matrix Organization - Any organizational structure in which the project manager shares

responsibility with the functional managers for assigning priorities and for directing the

work of persons assigned to the project. (PMBOK 3RD EDITION)

Methodology - The processes, policies, and guidelines that are included as part of the

framework for project management.

Milestone - A significant point or event in the project. (PMBOK 3RD EDITION)

Milestone Schedule - A summary-level schedule that identifies the major schedule

milestones. (PMBOK 3RD EDITION)

Mission Statement - A concise statement, usually one paragraph, summarizing the

purpose and goals of a project.

Mitigate – Dealing with a risk by developing strategies and actions for reducing (or

eliminating) the impact, probability, or both, of the risk to some acceptable level. It may

also involve shifting the timeframe when action must be taken. (SEI)

Mitigation - Taking steps to lessen risk by lowering the probability of a risk event’s

occurrence or reducing its effect, should it occur.

Mitigation Approach - The approach taken to deal with a risk. This can be to accept,

research, watch, or mitigate.

Mitigation Plan - An action plan for risks that are to be mitigated. It documents the

strategies, actions, goals, schedule dates, tracking requirements, and all other supporting

information needed to carry out the mitigation strategy.

Monitor - Collect project performance data with respect to a plan, produce performance

measures, and report and disseminate performance information. (PMBOK 3RD

EDITION)

Model - A representation of a set of components of a process, system, or subject area. A

model is generally developed for understanding, analysis, improvement, and/or

replacement of the process. (GAO)

O

Ongoing Support Cost - The periodic and continuing cost to operate and maintain the

product or service delivered by the project.

Operational Project- Project which modifies or enhance an existing process.

Order of Magnitude - An estimate made without detailed data usually produced from

cost data. This type of estimate is used during the formative stages of an expenditure

program for initial evaluation of the project.

Organizational Breakdown Structure (OBS) - A hierarchically organized depiction of

the project organization arranged so as to relate the work packages to the performing

organizational units. (PMBOK 3RD EDITION)

Organizational Planning - Identifying, documenting, and assigning project roles,

responsibilities, and reporting relationships.

Outcome - The ultimate, long-term, resulting effect--both expected and unexpected--of

the customer's use or application of the organization's outputs. (GAO)

Overall Change Control - Coordinating changes across the entire project.

P

Payback Period - The number of years it takes for the cumulative dollar value of the

benefits to exceed the cumulative costs of a project. (CCA)

Percent Complete (PC) - An estimate, expressed as a percent, of the amount of work

that has been completed, on an activity or a work breakdown structure component.

(PMBOK 3RD EDITION)

Performance Gap - The gap between what customers and stakeholders expect and what

each process and related sub processes produces in terms of quality, quantity, time, and

cost of services and products. (GAO)

Performance Measurement - The process of developing measurable indicators that can

be systematically tracked to assess progress made in achieving predetermined goals and

using such indicators to assess progress in achieving these goals. (GAO)

Plan - An intended future course of action.

Planning Approval – Approval granted by the CIO to proceed with project planning for

the project. Specifically, identification of solutions and development of the business case

that supports project development approval.

Planned Value – The authorized budget assigned to the scheduled work to be

accomplished for a schedule activity or work breakdown structure component. (PMBOK

3RD EDITION)

Platforms – Personal computing devices, servers, and/or storage systems.

Policy - Are general statements of direction and purpose designed to promote the

coordinated planning, practical acquisition, effective development, and efficient use of

information technology resources.

Portfolio – A collection of projects or programs and other work that are grouped together

to facilitate effective management of that work to meet strategic business objectives. The

projects or programs of the portfolio may not necessarily be interdependent or directly

related. (PMBOK 3RD EDITION)

Portfolio Management – The centralized management of one or more portfolios, which

includes identifying, prioritizing, authorizing, managing, and controlling projects,

programs, and other related work, to achieve specific strategic business objectives.

(PMBOK 3RD EDITION)

Post Implementation Report - Documents the successes and failures of a project and

suggest follow up actions. It provides a historical record of the planned and actual budget

and schedule. Other selected metrics on the project can also be collected, based upon

state organization procedures. The report also contains recommendations for other

projects of similar size and scope.

Post-Implementation Review (PIR) - An evaluation tool that compares the conditions

before the implementation of a project (as identified in the business case) with the actual

results achieved by the project. (GAO)

Priority - The imposed sequences desired with respect to the scheduling of activities

within previously imposed constraints.

Probability - The likelihood the risk will occur. Probability is one of the three attributes

of risk. (SEI)

Procedure - A collection of steps that the organization is responsible for implementing to

ensure that policies and process requirements are met. Units within the University may use guidelines to develop these procedures.

Procurement - The procedures for obtaining goods or services, including all activities

from the planning steps and preparation and processing of a requisition, through receipt

and acceptance of delivery and processing of a final invoice for payment. (DGS)

Procurement Cost - The total estimated cost of the goods or services being purchased.

Product - General terms used to define the result of a project delivered to a customer.

Product Description Statement - A non-formal, high-level document that describes the

characteristics of the product/process to be created.

Program – A group of related projects managed in a coordinated way to obtain benefits

and control not available from managing them individually. Programs may include

elements of related work outside of the scope of the discrete projects in the program.

(PMBOK 3RD EDITION)

Program Manager – A centralized coordinated management of a program to achieve the

program’s strategic objectives and benefits. (PMBOK 3RD EDITION)

Progress Analysis - The evaluation of progress against the approved schedule and the

determination of its impact. For cost, this is the development of performance indices.

Program Evaluation and Review Technique (PERT) - An event-oriented network

analysis technique used to estimate project duration when there is a high degree of

uncertainty with the individual activity duration estimates. PERT applies the critical path

method to a weighted average duration estimate

Project - A temporary endeavor undertaken to create a unique product, service or result.

(PMBOK 3RD EDITION)

Project Administration - Making Project Plan modifications; may result from such

things as: new estimates of work still to be done, changes in scope/functionality of endproduct(s), resource changes, and unforeseen circumstances. It includes monitoring the various Execution Phase activities, monitoring risks, status reporting, and

reviewing/authorizing project changes as needed.

Project Business Objective - A desired result produced by a project that answers or

resolves a business problem.

Project Charter – A document issued by the project initiator or sponsor that formally

authorizes the existence of a project, and provides the project manager with the authority

to apply organizational resources to project activities. (PMBOK 3RD EDITION)

Project Communications Management - Includes the processes required to ensure

timely and appropriate generation, collection, distribution, storage, retrieval, and ultimate

disposition of project information. (PMBOK 3RD EDITION)

Project Concept Document (PCD) - The document that is the foundation for making a

decision to initiate a project. It describes the project purpose and presents a preliminary

business case for pursuing the project. It gives decision makers the opportunity to

determine project viability.

Project Cost - The total cost to provide the business driven, technology-based product or

service. The costs include the hardware, software, services, installation, management,

maintenance, support, training, and internal staffing costs planned for the project.

Internal staffing costs are the apportioned salaries and benefits of the project team

members.

Project Cost Management - Includes the processes involved in planning, estimating,

budgeting, and controlling costs so that the project can be completed within the approved

budget. (PMBOK 3RD EDITION)

Project Description – An initial, high-level statement describing the purpose, benefits,

customer(s), general approach to development and characteristics of a product or service

required by the organization.

Project Duration - The elapsed time from project start date through to project finish

date.

Project Human Resource Management - Includes the processes that organize and

manage the project team. (PMBOK 3RD EDITION)

Project Initiation - The conceptual development phase of a project. A process that leads

to approval of the project concept and authorization (through a charter) to begin detailed

planning. In the University Project Initiation is also referred to as “Project Planning” or “planning for the project” not to be confused with the Detailed Project Planning.

Project Integration Management - Includes the process and activities needed to

identify, define, combine, unify and coordinate the various processes and project

management activities within the Project Management Process Groups. (PMBOK 3RD

EDITION)

Project Management (PM) - The application of knowledge, skills, tools, and techniques

to project activities to meet the project requirements. (PMBOK 3RD EDITION)

Project Manager - The person assigned by the performing organization to achieve the

project objectives. (PMBOK 3RD EDITION)

Project Measures of Success - The measurable, business-oriented indicators that will be

used to assess progress made in achieving planned project objectives.

Project Oversight - A process that employs a variety of quality control, inspection, test

measurement, and other observation processes to ensure that planned project objectives

are achieved in accordance with an approved plan. Project oversight includes both

technical and management oversight. Project oversight is usually done by an

independent entity (separate from the project team) trained or experienced in a variety of

management and technical review methods.

Project Phase - A collection of logically related project activities, usually culminating in

the completion of a major deliverable. (PMBOK 3RD EDITION)

Project Plan - A formal, approved document used to guide both project execution and

project control. The primary uses of the Project Plan are to document planning

assumptions, decisions and project baselines; facilitate communication among

stakeholders; and, essentially describe how the project will be executed and controlled.

Project Planning – Activities to conduct effective initial analysis of business needs and

potentially useful technologies required for development of a detailed business case,

incorporating a comprehensive definition of scope and supported by sound financial and

cost based analysis.

Project Procurement Management - Includes the processes to purchase or acquire the

products, services, or results needed from outside the project team to perform the work.

(PMBOK 3RD EDITION)

Project Quality Management - Includes the processes and activities of the performing

organization that determine quality policies, objectives, and responsibilities so that the

project will satisfy the needs for which it was undertaken. (PMBOK 3RD EDITION)

Project Risk Management - Includes the processes concerned with conducting risk

management planning, identification, analysis, responses, and monitoring and control on

a project. (PMBOK 3RD EDITION)

Project Schedule - The planned dates for performing schedule activities and the planned

dates for meeting schedule milestones. (PMBOK 3RD EDITION)

Project Scope - The work that must be performed to deliver a product, service, or result

with the specified features and functions. (PMBOK 3RD EDITION)

Project Scope Management - Includes the processes required to ensure that the project

includes all the work required, and only the work required, to complete the project

successfully. (PMBOK 3RD EDITION)

Project Sponsor - An individual, usually part of the organization management team, who

makes the business case for the project. This individual usually has the authority to

define project goals, secure resources, and resolve organizational and priority conflicts.

Project Team Members - The individuals that report either part time or full time to the

project manager and are responsible for the completion of project tasks.

Project Time Management - Includes the processes required to accomplish timely

completion of the project. (PMBOK 3RD EDITION)

Project Transition Checklist - A document that ensures that the activities of the

Planning Phase have been finished, reviewed, and signed off so that the project may

move from the Planning Phase into the Execution Phase.

Projectized Organization - Any organizational structure in which the project manager

has full authority to assign priorities, apply resources, and to direct the work of persons

assigned to the project. (PMBOK 3RD EDITION)

Proprietary Specification - A specification that restricts the acceptable product(s) or

service(s) to that of one or more manufacturer(s) or vendor(s). A common example

would be the use of a “brand name” specification that would exclude consideration of

proposed “equals.” Although all sole source specifications are proprietary, all proprietary

specifications are not sole source. Proprietary items may be available from several

distributors through competitive bidding.

Q

Quality – A composite of attributes (including performance features and characteristics)

of the product, process, or service required to satisfy the need for which the project is

undertaken.

Quality Assurance (QA) - (1) The process of evaluating overall project performance on

a regular basis to provide confidence that the project will satisfy the relevant quality

standards. (2) The organizational unit that is assigned responsibility for quality

assurance.

Quality Control (QC) - (1) The process of monitoring specific project results to

determine if they comply with relevant quality standards and identifying ways to

eliminate causes of unsatisfactory performance. (2) The organizational unit that is

assigned responsibility for quality control.

Quality Management - A collection of quality policies, plans, procedures,

specifications, and requirements is attained through quality assurance (managerial) and

quality control (technical).

Quality Planning - The process of identifying which quality standards are relevant to

the project and determining how to satisfy them. (PMBOK 3RD EDITION) The process

of monitoring specific project results to determine if they comply with relevant quality

standards and identifying ways to eliminate causes of unsatisfactory performance.

R

Requirement(s) – A statement or set of statements that define what the user(s) of a

product want that product to do. Generally, it defines what capabilities a product needs

to have, based on the needs of the users.

Requirements Document - A formal document that consists of a statement or set of

statements that define product functions and capabilities as set by the end user.

Request for Information (RFI) - An informal document issued when an agency is not

aware of the products available in the market which may satisfy its requirements. The use

of an RFI does not require a purchase requisition, however a RFI may result in the

development of a requisition, or the issuance of an IFB or RFP after the University

determines the types of products that are available which will satisfy its requirements.

An RFI cannot be made into an agreement. (DGS - APSPM)

Request for Proposals (RFP) - All documents, whether attached or incorporated by

reference, utilized for soliciting proposals; the RFP procedure requires negotiation with

offerors (to include prices) as distinguished from competitive bidding when using an

Invitation for Bids. (DGS - APSPM)

Reserve - A provision in the project management plan to mitigate cost and/or schedule

risk. Often used with a modifier (e.g., management reserve, contingency reserve) to

provide further detail on what types of risk are meant to be mitigated. The specific

meaning of the modified term varies by application area.

Resource - Skilled human resources (specific disciplines either individually or in crews

or teams), equipment, services, supplies, commodities, material, budgets, or funds.

(PMBOK 3rd Edition)

Return on Investment (ROI) - A figure of merit used to help make capital investment

decisions. ROI is calculated by considering the annual benefit divided by the investment

amount. (GAO)

Risk – An uncertain event or condition that, if it occurs, has a positive or negative effect

on a project’s objectives. (PMBOK 3RD EDITION)

Risk Acceptance – A risk response planning technique that indicates that the project

team has decided not to change the project management plan to deal with a risk, or is

unable to identify any other suitable response strategy. (PMBOK 3RD EDITION)

Risk Analysis - A technique to identify and assess factors that may jeopardize the

success of a project or achieving a goal. The technique also helps define preventive

measures to reduce the probability of these factors from occurring and identify

countermeasures to successfully deal with these constraints when they develop. (GAO)

Risk Avoidance – A risk response planning technique for a threat that creates changes to

the project management plan that are meant to either eliminate the risk or to protect the

project objectives from its impact.(PMBOK 3RD EDITION)

Risk Assessment - Review, examination, and judgment of whether or not the identified

risks are acceptable. Initial risk assessment is used as a tool to determine project

oversight requirements.

Risk Control - Involves executing the Risk Management Plan in order to respond to risk

events over the course of the project.

Risk Event - A discrete occurrence that may adversely or favorably affect the project.

Risk Identification – The process of determining which risks might affect the project

and documenting their characteristics. (PMBOK 3RD EDITION)

Risk Management - The process of identifying, analyzing, and responding to risk factors

throughout the life of a project and in the best interests of its objectives. The art and

science of identifying, analyzing, and responding to risk factors throughout the life of a

project and in the best interests of its objectives.

Risk Management Plan - The document describing how project risk management will

be structured and performed on the project. (PMBOK 3RD EDITION)

Risk Mitigation - A risk response planning technique associated with threats that seeks

to reduce the probability of occurrence or impact of a risk to below an acceptable

threshold. (PMBOK 3RD EDITION)

S

Schedule Development - The process of analyzing schedule activity sequences, schedule

activity durations, resource requirements, and schedule constraints to create the project

schedule. (PMBOK 3RD EDITION)

Scope - The sum of the products, services, and results to be provided as a project.

(PMBOK 3RD EDITION)

Scope Change - Any change to the project scope. A scope change almost always

requires an adjustment to the project cost or schedule. (PMBOK 3RD EDITION)

Scope Creep – Adding features and functionality (project scope) without addressing the

effects on time, costs, and resources, or without customer approval. (PMBOK 3RD

EDITION)

Scope Definition - The process of developing a detailed project scope statement as the

basis for future project decisions. (PMBOK 3RD EDITION)

Scope Planning - The process of creating a project scope management plan. (PMBOK

3RD EDITION)

Scope Statement – A document capturing the sum of products and services to be

provided as a project. The Scope Statement is part of the Project Plan.

Scope Verification - The process of formalizing acceptance of the completed project

deliverables. (PMBOK 3RD EDITION)

Server – A computer that provides some service for other computers connected to it via a

network.

Services - Any activities performed by an independent contractor wherein the service

rendered does not consist primarily of acquisition of equipment or materials, or the rental

of equipment, materials and supplies (Code of Virginia, § 2.2-4301).

Slack – Term used in PERT or arrow diagramming method for float. (PMBOK 3RD

EDITION)

Slippage – The tendency of a project to exceed original estimates of budget and time.

Software - A general term that refers to all programs or instructions that are used to

operate computer hardware. Software causes computer hardware to perform activities by

telling a computer how to execute functions and tasks.

Sole Source - A product or service which is practicably available only from one source.

(DGS – APSPM)

Specification Documents - Documents that provide specific information about the

project deliverable characteristics.

Stakeholder - Persons and organizations such as customers, sponsors, performing

organization and the public, that are actively involved in the project, or whose interests

may be positively or negatively affected by execution or completion of the project.

(PMBOK 3RD EDITION)

Standards - Are specific and, where applicable, technical documents containing

directives and mandatory specifications governing the management, development, and

use of information technology resources. (COV ITRM STANDARD GOV2000-01.1)

Statement of Work (SOW) - A narrative description of products, services or results to

be supplied. (PMBOK 3RD EDITION)

Status Reports - A report containing information on a specific project, indicating if the

project is ahead of schedule, on schedule, or behind schedule in relation to the project

plan.

Storage – Computer storage is the holding of data in an electromagnetic form for access

by a computer processor. Primary storage is data in random access memory (RAM) and

other "built-in" devices. Secondary storage is data on hard disks, tapes, and other external

devices.

Successor Activity – The schedule activity that follows a predecessor activity, as

determined by their logical relationship. (PMBOK 3RD EDITION)

T

Tangible Benefits - Benefits that can be measured and quantified. Tangible benefits

include savings that result from improved performance and efficiency.

Tangible Costs – Costs that can be measured and quantified. Tangible costs include costs

for hardware, software, people, and supplies for both the development process and

ongoing operations.

Task – Well defined components of project work. Often a task is referred as a work

package.

Transformational Projects - Projects that change the way an organization does

business.

Technology infrastructure - Means telecommunications, automated data processing,

word processing and management information systems, and related information,

equipment, goods and services.

Technology Investments – Assets such as business-driven applications, data, facilities,

IT human resources, infrastructure, services, operations and processes used to support the

flow or processing of information for business activities.

Technology Portfolio - A management tool comprised of essential information about

technology investments, structured to facilitate the evaluation of investment alternatives

in support of an agency’s overall strategic business plan.

Technical Specifications - Specifications that establish the material and performance

requirements of goods and services.

Telecommunications - Any origination, transmission, emission, or reception of signals,

writings, images, and sounds or intelligence of any nature, by wire, radio, television,

optical or other electromagnetic systems.

Telecommunications Equipment - Defined as, but not limited to: channel service units,

data compression units, line drivers, bridges, routers, and Asynchronous Transfer Mode

switches (ATM), multiplexers and modems. Also, private branch exchanges (PBX),

Integrated Services Digital Network (ISDN) terminal equipment, voice mail units,

automatic call distribution (ACD), voice processing units and key systems. Video

communications products such as: coders, multi-point conferencing units and inverse

multiplexers.

Telecommunications facilities - An apparatus necessary or useful in the production,

distribution, or interconnection of electronic communications for state agencies or

institutions including the buildings and structures necessary to house such apparatus and

the necessary land.

Telecommunications Services - These services include, but are not limited to; data

communication services, such as point-to-point and multipoint circuits, Internet, Frame

Relay SMDS, ATM, and dial up lines, and voice communications services such as

Centrex, business/private lines and WATS lines including 800 services, tie and access

lines, long distance services, voice mail, pay phones, wireless communications and

cellular services (see also “Public Telecommunications Services”).

Template – A partially complete document in a predefined format that provides a

defined structure for collecting, organizing and presenting information and data.

Templates are often based upon documents created during prior projects. Templates can

reduce the effort needed to perform work and increase the consistency of results.

(PMBOK 3RD EDITION)

Testing - The actual test of the products or processes created within the development

phase of an Information Technology project.

Timeframe - The period when action is required to mitigate the risk. Timeframe is one

of the three attributes of risk. (SEI)

Total Cost - The sum of all cost (fixed and variable) for a particular item or activity over

a specified period.

Total Cost of Ownership (TCO) - A calculation of the fully burdened cost of owning a

component. The calculation helps consumers and enterprise managers assess both direct

and indirect costs and benefits related to the purchase of IT components. For the business

purchase of a computer, the fully burdened costs can also include such things as service

and support, networking, security, user training, and software licensing.

Triggers - Indications that a risk has occurred or is about to occur. Triggers may be

discovered in the risk identification process and watched in the risk monitoring and

control process. (PMBOK 3RD EDITION)

V

Validation - The technique of evaluating a component or product during or at the end of

a phase or project to ensure it complies with the specified requirements. Contrast with

verification. (PMBOK 3RD EDITION )

Variance – A quantifiable deviation, departure, or divergence away from a known

baseline or expected value. (PMBOK 3RD EDITION)

Verification – The technique of evaluating a component or product at the end of a phase

or project to assure or confirm it satisfies the conditions imposed. Contrast with

validation. (PMBOK 3RD EDITION)

W

Work Breakdown Structure (WBS) - A deliverable-oriented hierarchical

decomposition of the work to be executed by the project team to accomplish the project

objectives and create the required deliverables. It organizes and defines the total scope of

the project. Each descending level represents an increasingly detailed definition of the

project work. The WBS is decomposed into work packages. The deliverable orientation

of the hierarchy includes both internal and external deliverables. (PMBOK 3RD

EDITION)

Work Package - A deliverable or project work component at the lowest level of each

branch of the work breakdown structure. The work package includes the schedule

activities and schedule milestones required to complete the work package deliverable or

project work component. (PMBOK 3RD EDITION)

Workaround – A response to a negative risk that has occurred. Distinguished from

contingency plan in that a workaround is not planned in advance of the occurrence of the

risk event. (PMBOK 3RD EDITION)